Project #2

Max Perry, Nomaan, Amina

Submitted to:

Dr. Kaycie Lane

February 14, 2026

Table of Contents

Introduction	3

Project Goals	3

Background Information	4

Client Overview	4

Concrete Mix Design Process	4

Need for Automation	4

Methodology	5

Project Tasks	6

Task 1: Excel Logic Analysis and Documentation	6

Task 2: Python Function Development	6

Task 3: Sequential User Input Implementation	6

Task 4: Output Generation and Formatting	6

Task 5: Mix Scenario Research and Documentation	6

Task 6: Verification and Validation	7

Task 7: Documentation and Report Writing	7

Deliverables	7

Timeline	8

References	9

# Introduction

Our engineering team has been hired by the Nebraska Department of Transportation (NDOT) to transform its current concrete mix design model from an Excel-based platform into an automated Python-driven system. For highway and infrastructure projects, concrete mix design is essential. Precise proportioning of cement, water, aggregates, and chemical admixtures is necessary to meet strength, durability, and workability requirements.

Currently, NDOT uses an Excel spreadsheet to carry out these computations. Even though it works well, there are risks associated with this manual spreadsheet workflow, including data entry errors, a lack of transparency in the calculation logic, decreased repeatability, and difficulties sustaining long-term standardization. By moving the model to a Python-based framework, quality control will be strengthened, documentation clarity will be improved, computational accuracy will increase, and a scalable foundation for future improvements will be provided.

This project is about taking the calculations that are already in the Mix Design worksheet of the NDOT Excel file and making them automatic. We will look at the formulas that're already in the spreadsheet and write them down. Then we will turn these formulas into simple and organized Python functions. The Mix Design calculations will be made easier to use by creating a step, by step way for users to enter the information they need to. This will make it easier for people to use the Mix Design worksheet.

The computer system will make a list that shows how much each material weighs in one cubic yard of concrete. It will also have checks to make sure people enter the information correctly. To make sure this works right we will try out the program with four concrete mix examples that come from NDOT rules and other trusted engineering sources. We want to confirm that the concrete weight summary for one yard of concrete is accurate and reliable so we will test the program with these four concrete mix scenarios, for one cubic yard of concrete.

The Python application we complete will give NDOT a tool that works the way every time. It will be clear and easy to trust. This tool will help NDOT do its job and move forward with its plans to update and improve its technology.

# Goals

The goal of this project is to create a Python program that works perfectly and does the thing as the NDOT concrete mix design process. The client wants us to do the following things:

- Take all the calculations from the Mix Design tab in the NDOT Excel workbook. Turn them into simple Python functions that are easy to understand.

- Make a list of questions that the user has to answer one by one, where they give us the design details in an order just like in the Excel worksheet, such as how much cement to use the water to cement ratio the air content and the proportions of the aggregate.

- At the end of the program give us a table that shows the weight of one yard of concrete in a format that is easy to read.

- Come up with four life scenarios for concrete mix design and use them to test and make sure the automated model is working correctly.

- Make sure the Python code is working properly has comments that explain what it does and is good enough to be used in a web-based tool, in the future. The NDOT concrete mix design process is what this Python program is supposed to replicate and automate. We will use the NDOT concrete mix design process to guide us as we work on this project and create the Python program.

## Concrete Mix Process

Concrete mixing is the process of picking the amounts of cement, water, big rocks, small rocks and special helpers to make concrete that has the properties we want. The American Concrete Institute is a group that tells us how to do this. They have ways of figuring out the right mix of things and the NDOT mix design spreadsheet is based on these standards.

When we are designing a mix there are a things that are really important. One of these is the water to cement ratio. This is how water we use compared to how much cement. It makes a difference in how strong the concrete is. We also need to think about how much air's in the mix because this affects how well the concrete can handle freezing and thawing.. Then there is the size of the rocks we use which is called aggregate gradation. This affects how easy the concrete is to work with and how stable it's when it is finished. Concrete mix design is, about finding the right balance of these things to make concrete that meets our needs.

## About the Client

The Nebraska Department of Transportation is, in charge of the state highway system. They have to design it and build it and keep it in shape. The Nebraska Department of Transportation uses steps to make sure the concrete they use is good enough. The concrete has to be strong and last a time and be easy to work with. The Nebraska Department of Transportation has a spreadsheet to help them figure out the right mix of concrete. This spreadsheet looks at what the materials are like and how they are put together and it calculates how much of each thing they need to make the concrete.

## Why They Need This Program

The Excel spreadsheet we have now works,. It has some problems. When we enter data by hand we are more likely to make mistakes. It is also hard to check the spreadsheet to make sure it is correct and to keep track of changes. The Excel spreadsheet does not work well with web-based applications or databases. If we use Python for the mix design calculations the rules will be clear and easy to follow. We can get the same results every time. This will help us make sure the work is good. It will make it easier to build a web-based tool, for NDOT engineers in the future. The mix design calculations will be better and more reliable. The NDOT engineers will be able to use the web-based tool to do their jobs easily. The mix design calculations are important and using Python will make them more accurate.

## How We Will Accomplish the Task at Hand

- We will use Python to automate this task in a Jupyter Notebook environment. Here is how we will do it:

- We will look at the Excel Logic Analysis of the Mix Design tab in the NDOT Excel workbook. We need to understand all the formulas and how the cells are connected. We will write down all the steps the formulas take to get the answers.

- We will break down each formula to see what we need to put in what is calculated in the middle and what comes out.

- Next we will make Python functions for each calculation. These functions will have names and be easy to understand. They will take some information in do something with it and then give us an answer.

- We will keep all these functions separate so they are easy to fix and test if something goes wrong.

- Then we will ask the user for some information. We will do this one step at a time in an order that makes sense like the Excel worksheet.

- We will also make sure the user gives us the kind of information like numbers or words and that it is, within a certain range.

- After that we will make a weight chart for one yard of concrete. It will be easy to read and understand, like a report.

- Finally we will test our program with four concrete mix scenarios to make sure it is working correctly. We will compare our answers to what we expect to get to make sure the Python program is doing the thing.

- We will use the NDOT Excel workbook and the Mix Design tab to verify that our Python program is accurate.

# Tasks

## Task 1: Figure Out How Their Excel Works

The NDOT Mix Design Excel workbook will be. Thoroughly analyzed. We will look at every formula in the NDOT Mix Design tab. Write down what each formula does, including where it gets information from what it calculates in the middle and what other formulas it relies on. We will make a document that shows how each Excel formula in the NDOT Mix Design tab matches up, with its corresponding Python function. This task is very important because it sets the stage for all the work that we will do after this using the NDOT Mix Design information.

## Task 2: Make the Functions in Python

When we look at the Excel logic we see that we need to break down the calculations into smaller Python functions. We will make sure each function has simple and easy to understand names, for the parameters. We will include comments to explain what the functions do and what they give back as results. The main things we need to calculate are the water to cement ratio how much of each material to use, how to adjust the air in the mix how much cement is. The total weight of each batch. We will test each function on its own to make sure it gives us the answer.

## Task 3: Allow the User to Input

We will make a program that asks people for information using Python. This program will ask for details one step at a time. It will ask for things like what kind of cement to use how water to add and what kind of air content we want. We will also ask for details about the small rocks we are using and if we are adding anything else to the mix. The program will check to make sure the answers people give are reasonable and make sense for building things. This way we can make sure the design parameters for the project are correct and the program will guide users through the process in an order just like they would fill out an Excel worksheet. The program will collect design parameters such, as cement type and water-cement ratio and other material properties.

## Task 4: Output in an Easily Understandable Format

The program is going to create a weight chart for one cubic yard of concrete. This chart will show how much of each thing is needed, like cement, water, coarse aggregate, fine aggregate, air and any special additives. These amounts will be listed in pounds per yard. The program will make this chart look neat and easy to understand so it can be used in engineering reports. Sent to the NDOT. The chart will have labels for each component, like cement, water, coarse aggregate, fine aggregate, air and any special additives so it is easy to see what is what.

## Task 5: Mix Scenario Research and Documentation

We will look at four life concrete mix designs. These designs will come from NDOT references, state Department Of Transportation rules or engineering references like the American Concrete Institute standards. Each concrete mix design will have all the information that the Python model needs. The concrete mix designs will cover uses of concrete such, as roads, buildings and bridge decks to show that the automated tool can handle many different jobs.

## Task 6: Make Sure that Our Script Works

We will run the four mix design scenarios through the Python program. Then compare the results to what we expect to see from the NDOT Excel spreadsheet or other sources we trust. If we find any differences we will look into it. Fix the problem. This step is very important to make sure the Python program does what the Excel spreadsheet does. We need to make sure the Python program gives us the answers. The Python program and the Excel spreadsheet should give us the results. This is our way to check the quality of the Python program.

## Task 7: Write Report

We will make sure that all the documents for the project are ready. This includes the Scope of Work and the Annotated Code Document. The Annotated Code Document will have explanations for each line of code. We will also have a Written Technical Report.

The Written Technical Report will have a parts. It will start with an introduction. Then it will have a methods section that talks about how we translate Excel to Python. After that it will have results and discussion where we compare the four mix designs. The report will end with a reference list that is formatted correctly.

We will also make a README file for the GitHub repository. The README file will have a User Guide that tells people what to do when they see the input prompts one, after the other.

# Deliverables

The following deliverables will be submitted to the client upon completion of the project:

- GitHub Repository

- Scope of Work (SOW)

- Gantt Chart

- Mix Scenarios Documentation

- Python Code

- Annotated Code Document

- Written Technical Report

# Timeline

Scope of Work: 2/17/2026

Gantt Chart:2/18/2026

Mix Scenarios Documentation:2/20/2026

Python Development:2/21/2026

Annotated Code Document:2/22/2026

Technical Report:2/24/2026

# References

NDOT. (2024). Concrete Mix Design Submittal Spreadsheet. Nebraska Department of Transportation. https://dot.nebraska.gov/media/jp3paote/mix-design-submittal.xlsx

NDOT. (2024). Optimized Aggregate Gradations for Portland Cement Concrete Mix Designs Evaluation. Nebraska Department of Transportation. https://dot.nebraska.gov/media/3isfdv45/final-report-p336.pdf

NDOT. (2017). Standard Specifications for Highway Construction. Nebraska Department of Transportation. https://dot.nebraska.gov/media/g4qp4y0d/2017-specbook.pdf

ACI Committee 211. (2009). Standard Practice for Selecting Proportions for Normal, Heavyweight, and Mass Concrete (ACI 211.1-91). American Concrete Institute.